Mpshadi Mahlatse Mokabane

ST10442162

Project: Web development- CSS Phase

# CSS Phase Proposal & Purpose

## Brew & Bean Artisan Coffee — Online Shop

## 1. Executive Summary

This document outlines the CSS (Cascading Style Sheets) Phase of the Brew & Bean Artisan Coffee online shop project. The CSS phase translates the approved visual design and brand identity into a fully responsive, accessible, and maintainable stylesheet that governs every page, component, and interaction across the storefront.

The goal is to deliver a single, cohesive style.css file that powers the homepage, menu, product pages, cart, checkout, and informational pages — ensuring a consistent, premium coffee-brand experience across all devices.

## 2. Purpose of the CSS Phase

The CSS phase serves the following core purposes:

### 2.1 Establish Brand Identity

Translate the Brew & Bean brand — warm, artisan, earthy, community-focused — into a consistent visual language using:

- A defined coffee-inspired colour palette (espresso, mocha, caramel, latte, cream)

- Consistent typography scale and font hierarchy

- Reusable spacing, radius, and shadow tokens

### 2.2 Ensure Visual Consistency

Guarantee that all pages share the same:

- Header and navigation behaviour

- Button styles and interaction states

- Card, grid, and section spacing

- Footer layout and link treatment

### 2.3 Enable Responsiveness

Deliver a mobile-first, fluid layout that adapts seamlessly across:

- Mobile phones (320px+)

- Tablets (768px+)

- Desktops (1024px+)

- Large screens (1440px+)

### 2.4 Support E-Commerce Functionality

Provide the styling foundation for online-shop features such as:

- Product cards and grids

- Add-to-cart buttons and quantity steppers

- Cart drawer and mini-cart

- Product badges (Sale, New, Best Seller)

- Checkout forms and order summaries

### 2.5 Improve Accessibility

Ensure the site is usable by everyone through:

- Sufficient colour contrast (WCAG AA)

- Visible :focus-visible outlines

- prefers-reduced-motion support

- Semantic, keyboard-friendly interactive elements

### 2.6 Optimise Performance

- Use CSS custom properties (variables) for maintainability

- Minimise specificity and avoid deep nesting

- Use GPU-friendly transitions (transform/opacity)

- Deliver a single, cacheable stylesheet

### 2.7 Enable Easy Maintenance

- Centralised design tokens (:root variables)

- Clear, sectioned code structure

- Naming conventions that scale (BEM-inspired)

## 3. Scope of Work

### 3.1 In Scope

| Area | Deliverable |
| --- | --- |
| Global styles | Reset, typography, colour tokens, spacing scale |
| Layout system | Container, grid, section, responsive breakpoints |
| Header & navigation | Sticky header, desktop nav, mobile menu, cart button |
| Hero & page heroes | Homepage hero, inner-page hero banners |
| Buttons | Primary, dark, outline, ghost-light, sizes, block |
| Product cards | Image, badges, title, price, rating, add-to-cart |
| Category cards | Image overlay cards for shop categories |
| Cart drawer | Slide-in mini-cart, line items, totals |
| Forms | Contact, newsletter, checkout inputs, validation states |
| Informational pages | About, Events, Contact, Footer |
| Utilities | Badges, tags, dividers, spacing helpers |
| Accessibility | Focus states, reduced-motion, contrast |
| Responsive breakpoints | 480px, 600px, 768px, 900px, 1024px |

### 3.2 Out of Scope

- HTML structure and content (covered in the HTML phase)

- JavaScript behaviour (cart logic, filtering, form submission)

- Backend / payment gateway integration

- CMS or database work

- Image editing or photography

- SEO copywriting

## 4. Objectives & Success Criteria

| Objective | Success Criteria |
| --- | --- |
| Brand consistency | Every page uses the same tokens, spacing, and typography |
| Responsiveness | No horizontal scroll from 320px to 1920px |
| Performance | Stylesheet ≤ 60KB minified; no layout shift |
| Accessibility | Lighthouse Accessibility ≥ 95 |
| Maintainability | All colours/spacing come from :root variables |
| Reusability | Components (buttons, cards, badges) are class-based |
| Browser support | Latest Chrome, Firefox, Safari, Edge |

## 5. Methodology

The CSS phase will follow a token-driven, component-based approach:

- Audit the design — review wireframes, moodboards, and brand assets

- Define design tokens — colours, typography, spacing, shadows, radii

- Build the reset & base layer — normalise browser defaults

- Create layout primitives — container, grid, section

- Style components — header, hero, cards, forms, cart, footer

- Add responsive rules — mobile-first media queries

- Implement states — hover, focus, active, disabled, loading

- Accessibility pass — contrast, focus, reduced motion

- Cross-browser testing — Chrome, Firefox, Safari, Edge

- Optimise & document — comment sections, minify for production

## 6. Design Principles

- Warmth over sterility — cream, latte, and caramel tones instead of stark white

- Content first — layout supports the coffee, not the other way around

- Consistent rhythm — 4px-based spacing scale for vertical harmony

- Subtle motion — gentle hover lifts, never distracting

- Clarity in commerce — prices, buttons, and CTAs always stand out

- Mobile-first — most coffee shoppers browse on phones

## 7. Technical Specification

| Item | Detail |
| --- | --- |
| File name | style.css |
| Architecture | Single stylesheet, sectioned with comments |
| Naming | BEM-inspired (.product-card__title, .btn--primary) |
| Variables | CSS custom properties in :root |
| Units | rem for typography, px for borders, %/fr for layout |
| Breakpoints | 480, 600, 768, 900, 1024, 1280 |
| Colour mode | Light (dark mode optional in Phase 2) |
| Preprocessor | None (vanilla CSS for portability) |
| Minification | Yes, for production build |
| Source control | Git (versioned commits per section) |

## 8. Deliverables

- style.css — complete, commented, production-ready stylesheet

- Design tokens reference — documented list of all :root variables

- Component library preview — a static HTML page showing all UI components

- Responsive screenshots — mobile, tablet, desktop of key pages

- Accessibility report — Lighthouse / axe DevTools results

- Browser compatibility notes — tested browsers and versions

## 9. Timeline (Indicative)

| Phase | Activity | Duration |
| --- | --- | --- |
| 1 | Design audit & token definition | 1 day |
| 2 | Reset, base typography, layout | 1 day |
| 3 | Header, nav, hero, buttons | 1.5 days |
| 4 | Product cards, shop grid, filters | 2 days |
| 5 | Cart drawer & checkout styles | 1.5 days |
| 6 | Informational pages (About, Events, Contact) | 1 day |
| 7 | Responsive & accessibility pass | 1.5 days |
| 8 | Testing, optimisation, documentation | 1 day |
| Total |  | ~11 working days |

## 10. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| UI/UX Designer | Provides approved visual design & assets |
| Front-End Developer | Writes and maintains style.css |
| QA Tester | Cross-browser & responsive testing |
| Accessibility Reviewer | Verifies WCAG AA compliance |
| Project Manager | Tracks progress & sign-off |

## 11. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Design changes mid-phase | Rework of tokens | Freeze design before starting |
| Inconsistent naming | Maintenance issues | Enforce BEM convention in code review |
| Large stylesheet | Slow page load | Minify, remove unused rules, split if needed |
| Accessibility gaps | Legal / UX issues | Automated + manual testing |
| Browser inconsistencies | Broken layout | Test on all target browsers early |
| Scope creep | Delays | Strict in-scope / out-of-scope list |

## 12. Assumptions

- Final brand colours, fonts, and imagery are approved before the phase begins

- HTML structure is stable and uses the agreed class names

- Modern evergreen browsers are the primary target

- No CMS theming or WordPress integration is required

- Content (text, images, prices) is provided by the client

## 13. Acceptance Criteria

The CSS phase is considered complete and accepted when:

- All pages render correctly at 320px, 768px, 1024px, and 1440px

- All interactive elements have hover, focus, and active states

- No horizontal scrolling on any viewport

- Lighthouse Accessibility score ≥ 95

- Colour contrast passes WCAG AA

- Product cards, cart, and checkout display correctly

- All colours and spacing come from :root tokens

- Code is commented, sectioned, and minified for production

- Client sign-off received

## 14. Conclusion

The CSS phase is the visual backbone of the Brew & Bean online shop. By adopting a token-driven, component-based, and accessibility-first approach, this phase delivers a stylesheet that is:

- Beautiful — reflecting the warmth of the brand

- Consistent — across every page and component

- Responsive — from phone to desktop

- Maintainable — with clear structure and variables

- Scalable — ready for future features like subscriptions or loyalty

The result is a premium, reliable, and delightful shopping experience for every coffee lover who visits Brew & Bean online.